# Meditation App Implementation Plan

This implementation plan provides a step-by-step guide for developing the Meditation App, with specific references to documentation, testing checkpoints, and Git commit/tag recommendations. Each phase includes specific Cursor prompts for implementation.

## Phase 1: Project Setup & Environment Configuration

Reference Documents:

- @Meditation App Technical Stack.docx

- @Meditation App Development Guide.docx (Phase 1 and 2)

### Steps:

- Initialize Flutter project

  - Create new Flutter project: flutter create meditation_app

  - Set up project structure according to Development Guide

  - Test: Run the base app to verify Flutter setup

  - Verify: Empty app launches without errors

Cursor Prompt:

@Meditation App Development Guide.docx

I'm setting up a new Flutter project for a meditation app following Phase 1 of the Development Guide. Create the basic Flutter project structure with directory organization following the guide. Initialize the main.dart file with a minimal MeditationApp widget and SplashScreen.

- Configure dependencies in pubspec.yaml

  - Add all dependencies from Technical Stack document

  - Run flutter pub get

  - Test: Verify all packages install without conflicts

Cursor Prompt:

@Meditation App Technical Stack.docx

Update the pubspec.yaml file with all the dependencies listed in the Technical Stack document. Include the Core Technologies (Flutter, Supabase), State Management (Riverpod Suite), Navigation (go_router), Data Modeling (freezed, json_serializable), Audio Playback (just_audio, audio_service), UI Components, and Utilities packages with their specified versions.

- Set up environment files

  - Create .env and .env.example files

  - Add Supabase URL and anon key placeholders

  - Update .gitignore to exclude .env

  - Test: Print env variables to console to verify loading

Cursor Prompt:

@Meditation App Development Guide.docx

Create .env and .env.example files for the meditation app as described in Phase 2 of the guide. Add placeholders for SUPABASE_URL and SUPABASE_ANON_KEY. Then write code to update the .gitignore file to exclude the .env file while keeping .env.example. Finally, create a function to load these environment variables using flutter_dotenv.

- Set up project structure

  - Create folder structure from Development Guide:

    - lib/config/

    - lib/data/models/

    - lib/data/repositories/

    - lib/data/services/

    - lib/presentation/screens/

    - lib/presentation/widgets/

    - lib/presentation/state/

    - lib/utils/

  - Test: Project structure matches Clean Architecture pattern

Cursor Prompt:

@Meditation App Development Guide.docx

Create the folder structure for the meditation app as specified in Phase 4 of the Development Guide. Create directories for lib/config/, lib/data/models/, lib/data/repositories/, lib/data/services/, lib/presentation/screens/, lib/presentation/widgets/, lib/presentation/state/, and lib/utils/. Also create placeholder .gitkeep files in each directory to maintain folder structure in git.

- Configure app theme

  - Create lib/config/theme.dart using Frontend Guidelines

  - Set up color constants, text styles from design doc

  - Create a simple test screen to verify theme application

  - Test: Colors and typography match design specifications

Cursor Prompt:

@Meditation Frontend Guidelines.docx

Create lib/config/theme.dart with the color palette and typography defined in the Frontend Guidelines document. Implement the Primary Colors (Soft Black #1C1C1E, White #FFFFFF, Gradient Start #2F4858, Gradient End #70A9A1), Secondary & Accent Colors, and typography using Google Fonts (Inter for base text and Cormorant Garamond for headers). Create a ThemeData object that can be used in MaterialApp.

Commit & Tag: "v0.1.0-setup" with message "Project structure and environment setup"

## Phase 2: Core Services & Supabase Setup

Reference Documents:

- @Meditation App Backend Structure.docx

- @Meditation App Development Guide.docx (Phase 3)

### Steps:

- Create Supabase project

  - Set up Supabase project in Supabase console

  - Save API credentials to .env file

  - Test: Verify project access and credentials

Cursor Prompt:

@Meditation App Technical Stack.docx

Generate instructions for setting up a Supabase project for the meditation app, including creating a new project in the Supabase dashboard and where to find the URL and anon key. Then write code to update the .env file with these credentials using the format specified in the Technical Stack document.

- Implement Supabase service

  - Create lib/data/services/supabase_service.dart

  - Set up singleton pattern with initialization

  - Connect loading with environment variables

  - Test: Connect to Supabase and verify authentication works

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App Backend Structure.docx

Create lib/data/services/supabase_service.dart implementing the SupabaseService class using the singleton pattern as shown in Phase 5 of the Development Guide. Add initialization with environment variables and methods for accessing the Supabase client. Include authentication methods from the Backend Structure document's Authentication Logic section.

- Set up database schema

  - Execute SQL commands from Backend Structure document

  - Create all tables: users, artists, meditation_tracks, etc.

  - Set up relationships between tables

  - Test: Verify tables via Supabase dashboard

Cursor Prompt:

@Meditation App Backend Structure.docx

Generate SQL commands to create the database schema for the meditation app based on the Backend Structure document. Include all tables: users, artists, meditation_tracks, meditation_sessions, user_referrals, and artist_earnings with their fields, constraints, primary keys, foreign keys, and indexes exactly as specified in the document.

- Configure Row Level Security

  - Enable RLS on all tables

  - Implement security policies from Backend Structure doc

  - Test: Try accessing data with and without auth to verify policies

Cursor Prompt:

@Meditation App Backend Structure.docx

Generate SQL commands to enable Row Level Security (RLS) on all tables and create security policies exactly as specified in the Row Level Security (RLS) Policies section of the Backend Structure document. Include policies for users, artists, meditation_tracks, meditation_sessions, user_referrals, and artist_earnings tables.

- Initialize Supabase in main.dart

  - Update main.dart to initialize Supabase on app start

  - Wrap with error handling

  - Test: Verify initialization works without errors

Cursor Prompt:

@Meditation App Development Guide.docx

Update main.dart to initialize Supabase when the app starts as shown in Phase 5 of the Development Guide. Use WidgetsFlutterBinding.ensureInitialized(), load environment variables with dotenv, initialize Supabase with SupabaseService, and wrap the app with ProviderScope for Riverpod. Include proper error handling for the initialization process.

Commit & Tag: "v0.2.0-supabase" with message "Supabase service and database setup"

## Phase 3: Authentication Implementation

Reference Documents:

- @Meditation App Backend Structure.docx (Authentication Logic section)

- @Meditation App Development Guide.docx (Phase 6)

### Steps:

- Create user model

  - Create lib/data/models/user_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model generation works correctly

Cursor Prompt:

@Meditation App Backend Structure.docx

Create lib/data/models/user_model.dart using freezed based on the users table schema in the Backend Structure document. Include all fields from the schema (id, email, display_name, avatar_url, etc.) with proper types, and add annotations for JSON serialization. Include instructions for running build_runner to generate the freezed and JSON serialization code.

- Implement auth repository

  - Create auth_repository.dart interface

  - Implement supabase_auth_repository.dart

  - Add signUp, signIn, signOut methods

  - Test: Call auth methods and verify they interact with Supabase correctly

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App Backend Structure.docx

Create lib/data/repositories/auth_repository.dart and lib/data/repositories/supabase_auth_repository.dart following Phase 6 of the Development Guide. Define the AuthRepository interface with methods for signUp, signIn, signOut, and authentication state. Implement SupabaseAuthRepository with all methods from the Authentication Logic section of the Backend Structure document, including referral handling.

- Create auth state providers

  - Create lib/presentation/state/auth_provider.dart

  - Set up Riverpod providers for auth state

  - Implement authentication state streams

  - Test: Monitor auth state changes in a test widget

Cursor Prompt:

@Meditation App Development Guide.docx

Create lib/presentation/state/auth_provider.dart with Riverpod providers for authentication state as shown in Phase 6 of the Development Guide. Include providers for authRepositoryProvider, authStateProvider, currentUserProvider, and isAuthenticatedProvider. Implement the auth state stream to track changes in authentication status.

- Create login screen

  - Implement lib/presentation/screens/auth/login_screen.dart

  - Add email/password fields and login button

  - Connect to auth repository

  - Test: Verify login UI matches design and login flow works

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation Frontend Guidelines.docx

@Meditation App FLOW.docx

Create lib/presentation/screens/auth/login_screen.dart following the Login Screen section in the App Flow document and styling from the Frontend Guidelines. Use hooks_riverpod's HookConsumerWidget, implement email/password fields with validation, error handling, and connect to the authRepositoryProvider for authentication. Follow the spacing, typography and component guidelines from the Frontend Guidelines.

- Create signup screen

  - Implement lib/presentation/screens/auth/signup_screen.dart

  - Add validation and error handling

  - Connect to auth repository for user creation

  - Test: Complete signup flow and verify user creation in Supabase

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation Frontend Guidelines.docx

@Meditation App FLOW.docx

Create lib/presentation/screens/auth/signup_screen.dart following the Sign-Up Screen section in the App Flow document and styling from the Frontend Guidelines. Implement form fields for email, password, and optional referral code with validation. Connect to the authRepositoryProvider for user creation and handle referral code processing during signup.

Commit & Tag: "v0.3.0-auth" with message "Authentication implementation"

### MAJOR TESTING CHECKPOINT: Authentication

- Complete login flow works end-to-end

- Signup flow works with email verification

- Password reset flow functions correctly

- User data persists between app launches

- All authentication UI matches design specs

## Phase 4: Navigation & Routing

Reference Documents:

- @Meditation App FLOW.docx

- @Meditation App Development Guide.docx (Phase 8)

- @Meditation Frontend Guidelines.docx (Navigation patterns)

### Steps:

- Set up GoRouter configuration

  - Create lib/config/router.dart

  - Define all routes from the App Flow document

  - Implement auth redirects based on login state

  - Test: Verify routing between key screens works

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App FLOW.docx

Create lib/config/router.dart with GoRouter configuration as described in Phase 8 of the Development Guide. Define routes for all screens mentioned in the App Flow document, including auth screens, home, artist detail, meditation player, calendar, and settings. Implement auth state redirection logic to prevent unauthorized access to protected routes.

- Create splash screen

  - Implement lib/presentation/screens/splash_screen.dart

  - Add logo and loading animation

  - Add auth check logic to direct to correct screen

  - Test: Verify correct redirection based on auth state

Cursor Prompt:

@Meditation App FLOW.docx

@Meditation Frontend Guidelines.docx

Create lib/presentation/screens/splash_screen.dart based on the App Launch Screen section in the App Flow document. Implement a ConsumerStatefulWidget that displays the app logo, checks authentication state, and automatically navigates to either the Login Screen or Home Screen after a brief delay. Use the animation guidelines from the Frontend Guidelines document.

- Create main layout with bottom navigation

  - Implement lib/presentation/screens/main_layout.dart

  - Add bottom navigation with Home, Calendar, Settings tabs

  - Connect to GoRouter

  - Test: Verify tab switching works correctly

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App FLOW.docx

@Meditation Frontend Guidelines.docx

Create lib/presentation/screens/main_layout.dart following Phase 11 of the Development Guide and the Main App Navigation section of the App Flow document. Implement a StatefulWidget with a bottom navigation bar containing Home, Calendar, and Settings tabs. Handle tab switching and integrate with GoRouter navigation. Use the component guidelines from the Frontend Guidelines document.

- Set up deep link configuration

  - Configure AndroidManifest.xml and Info.plist for deep links

  - Create placeholder handlers for referral links

  - Test: Test basic deep link structure

Cursor Prompt:

@Meditation App Development Guide.docx

Update Android's AndroidManifest.xml and iOS's Info.plist to handle deep links for the meditation app as described in Phase 22 of the Development Guide. Add intent filters for Android and CFBundleURLTypes for iOS to handle meditation app deep links with the scheme "meditationapp" and hosts "artist" and "refer".

- Implement navigation state management

  - Add route-specific state management

  - Handle back navigation properly

  - Test: Verify navigation stack works as expected

Cursor Prompt:

@Meditation App Development Guide.docx

Enhance lib/config/router.dart with route-specific state management by implementing GoRouterState and handling page transitions. Add logic to properly handle back navigation and preserve state when navigating between screens. Implement navigation history tracking to support the app's navigation patterns described in the Development Guide.

Commit & Tag: "v0.4.0-navigation" with message "Navigation and routing implementation"

### MAJOR TESTING CHECKPOINT: Navigation

- All main routes are accessible

- Authentication state properly redirects users

- Bottom navigation works correctly

- Back navigation behaves as expected

- Deep links are processed correctly

## Phase 5: Artist List & Detail Screens

Reference Documents:

- @Meditation App PRD.docx (Core Features section)

- @Meditation App FLOW.docx (Home Screen & Artist Detail sections)

- @Meditation Frontend Guidelines.docx (Components & UI Library)

### Steps:

- Create artist model

  - Implement lib/data/models/artist_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model serialization works

Cursor Prompt:

@Meditation App Backend Structure.docx

@Meditation App PRD.docx

Create lib/data/models/artist_model.dart using freezed based on the artists table schema in the Backend Structure document. Include all fields from the schema (id, name, bio, short_bio, image_url, featured, revenue_share_percentage, referral_code) with proper types, and add annotations for JSON serialization. Generate code with build_runner.

- Implement artist repository

  - Create artist_repository.dart interface

  - Implement supabase_artist_repository.dart

  - Add methods to fetch artists and search

  - Test: Verify artist data retrieval from Supabase

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App Backend Structure.docx

Create lib/data/repositories/artist_repository.dart and lib/data/repositories/supabase_artist_repository.dart following Phase 9 of the Development Guide. Define the ArtistRepository interface with methods for getArtists, getArtistById, getArtistByReferralCode, and searchArtists. Implement SupabaseArtistRepository to interact with the Supabase database.

- Create artist providers

  - Implement lib/presentation/state/artist_provider.dart

  - Add providers for artist list and search

  - Test: Verify state management for artists works

Cursor Prompt:

@Meditation App Development Guide.docx

Create lib/presentation/state/artist_provider.dart with Riverpod providers for artist data as shown in Phase 9 of the Development Guide. Include providers for artistRepositoryProvider, artistsProvider, artistByIdProvider, artistSearchProvider, and filteredArtistsProvider. Implement filtering logic for the artist search functionality.

- Create home screen with artist list

  - Implement lib/presentation/screens/home_screen.dart

  - Add search bar and artist grid/list

  - Connect to artist providers

  - Test: Verify artist list displays correctly and search works

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App FLOW.docx

@Meditation Frontend Guidelines.docx

Create lib/presentation/screens/home_screen.dart following Phase 10 of the Development Guide and the Home Screen section of the App Flow document. Implement a HookConsumerWidget with a search bar at the top and a grid of artist cards. Connect to the filteredArtistsProvider for data and handle search input. Follow the component and spacing guidelines from the Frontend Guidelines.

- Implement artist card widget

  - Create lib/presentation/widgets/artist_card.dart

  - Style according to design guidelines

  - Add tap handling for navigation

  - Test: Verify cards render correctly with artist data

Cursor Prompt:

@Meditation Frontend Guidelines.docx

@Meditation App Development Guide.docx

Create lib/presentation/widgets/artist_card.dart component following Phase 10 of the Development Guide and the Components & UI Library section of the Frontend Guidelines. Implement a card displaying the artist's image, name, and short bio with styling according to the MeditationCard specifications. Add tap handling to navigate to the artist detail screen.

- Create artist detail screen

  - Implement lib/presentation/screens/artist_detail_screen.dart

  - Display artist info, bio, and available tracks

  - Add "Start Meditation" button

  - Test: Verify artist details display correctly

Cursor Prompt:

@Meditation App FLOW.docx

@Meditation Frontend Guidelines.docx

@Meditation App Development Guide.docx

Create lib/presentation/screens/artist_detail_screen.dart following Phase 12 of the Development Guide and the Artist Detail Screen section of the App Flow document. Implement a ConsumerWidget that displays a large artist image at top, artist name, short bio, full biography in a scrollable section, and a list of meditation tracks. Add a "Start Meditation" button and connect it to navigate to the Session Setup Screen.

Commit & Tag: "v0.5.0-artists" with message "Artist list and detail screens implementation"

## Phase 6: Track Management & Meditation Setup

Reference Documents:

- @Meditation App PRD.docx (Meditation Experience section)

- @Meditation App FLOW.docx (Session Setup Screen section)

### Steps:

- Create track model

  - Implement lib/data/models/track_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model generation and serialization

Cursor Prompt:

@Meditation App Backend Structure.docx

@Meditation App PRD.docx

Create lib/data/models/track_model.dart using freezed based on the meditation_tracks table schema in the Backend Structure document. Include all fields from the schema (id, title, artist_id, audio_url, audio_storage_path, duration) with proper types, plus an isGuided boolean field as mentioned in the PRD. Add annotations for JSON serialization and generate code with build_runner.

- Implement track repository

  - Create track_repository.dart interface

  - Implement supabase_track_repository.dart

  - Add methods to fetch tracks by artist

  - Test: Verify track data retrieval from Supabase

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App Backend Structure.docx

Create lib/data/repositories/track_repository.dart and lib/data/repositories/supabase_track_repository.dart following the repository pattern used in the Development Guide. Define the TrackRepository interface with methods for getTracksByArtist and getTrackById. Implement SupabaseTrackRepository to interact with the Supabase database using the meditation_tracks table schema.

- Create track providers

  - Implement lib/presentation/state/track_provider.dart

  - Add providers for tracks by artist

  - Test: Verify track state management works

Cursor Prompt:

@Meditation App Development Guide.docx

Create lib/presentation/state/track_provider.dart with Riverpod providers for meditation tracks data based on the provider patterns in Phase 13 of the Development Guide. Include providers for trackRepositoryProvider, tracksByArtistProvider, and trackByIdProvider using the FutureProvider.family pattern for parameterized providers.

- Display tracks on artist detail screen

  - Update artist_detail_screen.dart to show tracks

  - Add duration and guided/music-only indicators

  - Test: Verify tracks display correctly on artist detail screen

Cursor Prompt:

@Meditation App FLOW.docx

@Meditation App PRD.docx

Update lib/presentation/screens/artist_detail_screen.dart to display a list of meditation tracks for the selected artist using the tracksByArtistProvider. Show each track with its title, duration (formatted as minutes), and visual indicators for guided vs. music-only options as described in the Artist Detail Screen section of the App Flow document. Add tap handling to navigate to the Session Setup screen with the selected track.

- Create session setup screen

  - Implement lib/presentation/screens/meditation/session_setup_screen.dart

  - Add guided/music-only toggle

  - Add "Begin Meditation" button

  - Test: Verify session parameters can be set correctly

Cursor Prompt:

@Meditation App FLOW.docx

@Meditation Frontend Guidelines.docx

@Meditation App PRD.docx

Create lib/presentation/screens/meditation/session_setup_screen.dart following the Session Setup Screen section in the App Flow document and the Meditation Experience section of the PRD. Implement a HookConsumerWidget that shows the selected artist and track information, a toggle switch between guided and music-only options, and a "Begin Meditation" button. Connect the button to navigate to the Meditation Player screen with the selected options.

Commit & Tag: "v0.6.0-tracks" with message "Track management and meditation setup"

## Phase 7: Audio Service & Meditation Player

Reference Documents:

- @Meditation App Development Guide.docx (Phase 14)

- @Meditation App FLOW.docx (Meditation Player Screen section)

- @Meditation App Technical Stack.docx (Audio Playback section)

### Steps:

- Set up audio service

  - Implement lib/data/services/audio_service.dart

  - Configure just_audio and audio_service packages

  - Add playback control methods

  - Test: Verify basic audio playback works

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App Technical Stack.docx

Create lib/data/services/audio_service.dart for handling meditation audio playback as described in Phase 14 of the Development Guide. Use the just_audio and audio_service packages specified in the Technical Stack document. Implement a MeditationAudioService class with methods for loading audio, playing, pausing, stopping, seeking, and disposing, plus stream getters for player state, position, and duration.

- Create meditation state providers

  - Implement lib/presentation/state/meditation_provider.dart

  - Add player state, position, and duration providers

  - Create MeditationService class for state management

  - Test: Verify audio state changes are tracked correctly

Cursor Prompt:

@Meditation App Development Guide.docx

Create lib/presentation/state/meditation_provider.dart following Phase 14 of the Development Guide. Implement providers for audioServiceProvider, currentTrackProvider, isGuidedProvider, playerStateProvider, positionStreamProvider, and durationStreamProvider. Create a MeditationState enum for tracking meditation states and a MeditationService class to manage the meditation session with methods for starting, pausing, resuming, and completing meditation.

- Implement meditation player screen

  - Create lib/presentation/screens/meditation/meditation_player_screen.dart

  - Add countdown timer and playback controls

  - Connect to audio service

  - Test: Verify player UI works and timer counts down correctly

Cursor Prompt:

@Meditation App FLOW.docx

@Meditation Frontend Guidelines.docx

@Meditation App Development Guide.docx

Create lib/presentation/screens/meditation/meditation_player_screen.dart following the Meditation Player Screen section in the App Flow document and Phase 15 of the Development Guide. Implement a HookConsumerWidget with a large countdown timer, artist name, track title, play/pause button, and volume control. Connect to the meditation providers and audio service for playback control. Handle back navigation with a confirmation dialog as specified.

- Add background audio support

  - Configure background audio notification

  - Ensure playback continues when app is minimized

  - Test: Verify audio continues in background

Cursor Prompt:

@Meditation App Technical Stack.docx

@Meditation App FLOW.docx

Enhance the audio_service.dart implementation to support background audio playback as described in the Edge Cases & Special States section of the App Flow document. Configure background audio notifications with basic controls (pause/resume) and ensure audio continues playing when the user navigates away from the player screen or locks their device. Add platform-specific configuration for Android and iOS background playback.

- Create session completion screen

  - Implement lib/presentation/screens/meditation/session_completion_screen.dart

  - Add session statistics and share button

  - Connect to session recording logic

  - Test: Verify session completion and recording works

Cursor Prompt:

@Meditation App FLOW.docx

@Meditation Frontend Guidelines.docx

Create lib/presentation/screens/meditation/session_completion_screen.dart based on the Session Completion Screen section in the App Flow document. Implement a ConsumerWidget that shows a "Session Complete" message, session statistics (duration meditated), updated streak information, and buttons for sharing the session, returning home, or starting another session. Follow the component and spacing guidelines from the Frontend Guidelines.

Commit & Tag: "v0.7.0-player" with message "Audio service and meditation player implementation"

### MAJOR TESTING CHECKPOINT: Meditation Flow

- Artist selection works

- Meditation setup properly configures session

- Audio plays correctly (including background mode)

- Session tracking and completion work

- Timer functions accurately during meditation

## Phase 8: Session Tracking & Calendar Visualization

Reference Documents:

- @Meditation App PRD.docx (GitHub-Style Calendar Tracking section)

- @Meditation App Development Guide.docx (Phase 17)

- @Meditation App Backend Structure.docx (meditation_sessions table)

### Steps:

- Create session model

  - Implement lib/data/models/session_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model generation and serialization

Cursor Prompt:

@Meditation App Backend Structure.docx

Create lib/data/models/session_model.dart using freezed based on the meditation_sessions table schema in the Backend Structure document. Include all fields from the schema (id, user_id, track_id, duration, is_guided, completed, completed_at, date) with proper types, and add annotations for JSON serialization. Generate code with build_runner.

- Implement session repository

  - Create session_repository.dart interface

  - Implement supabase_session_repository.dart

  - Add methods to save and retrieve sessions

  - Test: Verify session data storage and retrieval

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App Backend Structure.docx

Create lib/data/repositories/session_repository.dart and lib/data/repositories/supabase_session_repository.dart based on the repository pattern used throughout the Development Guide. Define the SessionRepository interface with methods for getUserSessions, saveSession, getSessionCalendarData, getTotalMeditationMinutes, getCurrentStreak, and getLongestStreak. Implement SupabaseSessionRepository with proper streak calculation logic.

- Create calendar data providers

  - Implement lib/presentation/state/calendar_provider.dart

  - Add providers for calendar data and statistics

  - Implement streak calculation logic

  - Test: Verify calendar data loading and stats calculations

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App PRD.docx

Create lib/presentation/state/calendar_provider.dart following Phase 17 of the Development Guide and the GitHub-Style Calendar Tracking section of the PRD. Implement a CalendarViewMode enum, providers for selectedDateProvider, calendarViewModeProvider, calendarDataProvider, sessionsForSelectedDateProvider, totalMeditationMinutesProvider, currentStreakProvider, and longestStreakProvider.

- Create GitHub-style calendar widget

  - Implement lib/presentation/widgets/calendar/meditation_calendar.dart

  - Create heat map visualization with color intensity

  - Connect to calendar data providers

  - Test: Verify calendar renders correctly with color intensity

Cursor Prompt:

@Meditation App Development Guide.docx

@Meditation App PRD.docx

@Meditation Frontend Guidelines.docx

Create lib/presentation/widgets/calendar/meditation_calendar.dart following Phase 17 of the Development Guide and the GitHub-Style Calendar Tracking section of the PRD. Implement a HookConsumerWidget that displays a GitHub-style calendar heatmap where color intensity is based on meditation minutes (1-5 min: light shade, 6-15 min: medium shade, 16-30 min: darker shade, 31+ min: darkest shade). Handle day selection and date navigation.

- Implement calendar screen

  - Create lib/presentation/screens/calendar_screen.dart

  - Add monthly/yearly view toggle

  - Display streak and total minutes statistics

  - Test: Verify full calendar functionality works

Cursor Prompt:

@Meditation App FLOW.docx

@Meditation App PRD.docx

@Meditation Frontend Guidelines.docx

Create lib/presentation/screens/calendar_screen.dart following the Calendar Screen section in the App Flow document and the Calendar Visualization section of the PRD. Implement a HookConsumerWidget with monthly/yearly view toggle, meditation calendar widget, statistics section showing streak and total minutes, and a share button. Add functionality to view detailed sessions for a selected day.

- Create session detail view

  - Implement day-specific session detail modal

  - Show all sessions for selected day

  - Test: Verify day detail view works correctly

Cursor Prompt:# Meditation App Implementation Plan

This implementation plan provides a step-by-step guide for developing the Meditation App, with specific references to documentation, testing checkpoints, and Git commit/tag recommendations.

## Phase 1: Project Setup & Environment Configuration

Reference Documents:

- @Meditation App Technical Stack.docx

- @Meditation App Development Guide.docx (Phase 1 and 2)

### Steps:

- Initialize Flutter project

  - Create new Flutter project: flutter create meditation_app

  - Set up project structure according to Development Guide

  - Test: Run the base app to verify Flutter setup

  - Verify: Empty app launches without errors

- Configure dependencies in pubspec.yaml

  - Add all dependencies from Technical Stack document

  - Run flutter pub get

  - Test: Verify all packages install without conflicts

- Set up environment files

  - Create .env and .env.example files

  - Add Supabase URL and anon key placeholders

  - Update .gitignore to exclude .env

  - Test: Print env variables to console to verify loading

- Set up project structure

  - Create folder structure from Development Guide:

    - lib/config/

    - lib/data/models/

    - lib/data/repositories/

    - lib/data/services/

    - lib/presentation/screens/

    - lib/presentation/widgets/

    - lib/presentation/state/

    - lib/utils/

  - Test: Project structure matches Clean Architecture pattern

- Configure app theme

  - Create lib/config/theme.dart using Frontend Guidelines

  - Set up color constants, text styles from design doc

  - Create a simple test screen to verify theme application

  - Test: Colors and typography match design specifications

Commit & Tag: "v0.1.0-setup" with message "Project structure and environment setup"

## Phase 2: Core Services & Supabase Setup

Reference Documents:

- @Meditation App Backend Structure.docx

- @Meditation App Development Guide.docx (Phase 3)

### Steps:

- Create Supabase project

  - Set up Supabase project in Supabase console

  - Save API credentials to .env file

  - Test: Verify project access and credentials

- Implement Supabase service

  - Create lib/data/services/supabase_service.dart

  - Set up singleton pattern with initialization

  - Connect loading with environment variables

  - Test: Connect to Supabase and verify authentication works

- Set up database schema

  - Execute SQL commands from Backend Structure document

  - Create all tables: users, artists, meditation_tracks, etc.

  - Set up relationships between tables

  - Test: Verify tables via Supabase dashboard

- Configure Row Level Security

  - Enable RLS on all tables

  - Implement security policies from Backend Structure doc

  - Test: Try accessing data with and without auth to verify policies

- Initialize Supabase in main.dart

  - Update main.dart to initialize Supabase on app start

  - Wrap with error handling

  - Test: Verify initialization works without errors

Commit & Tag: "v0.2.0-supabase" with message "Supabase service and database setup"

## Phase 3: Authentication Implementation

Reference Documents:

- @Meditation App Backend Structure.docx (Authentication Logic section)

- @Meditation App Development Guide.docx (Phase 6)

### Steps:

- Create user model

  - Create lib/data/models/user_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model generation works correctly

- Implement auth repository

  - Create auth_repository.dart interface

  - Implement supabase_auth_repository.dart

  - Add signUp, signIn, signOut methods

  - Test: Call auth methods and verify they interact with Supabase correctly

- Create auth state providers

  - Create lib/presentation/state/auth_provider.dart

  - Set up Riverpod providers for auth state

  - Implement authentication state streams

  - Test: Monitor auth state changes in a test widget

- Create login screen

  - Implement lib/presentation/screens/auth/login_screen.dart

  - Add email/password fields and login button

  - Connect to auth repository

  - Test: Verify login UI matches design and login flow works

- Create signup screen

  - Implement lib/presentation/screens/auth/signup_screen.dart

  - Add validation and error handling

  - Connect to auth repository for user creation

  - Test: Complete signup flow and verify user creation in Supabase

Commit & Tag: "v0.3.0-auth" with message "Authentication implementation"

### MAJOR TESTING CHECKPOINT: Authentication

- Complete login flow works end-to-end

- Signup flow works with email verification

- Password reset flow functions correctly

- User data persists between app launches

- All authentication UI matches design specs

## Phase 4: Navigation & Routing

Reference Documents:

- @Meditation App FLOW.docx

- @Meditation App Development Guide.docx (Phase 8)

- @Meditation Frontend Guidelines.docx (Navigation patterns)

### Steps:

- Set up GoRouter configuration

  - Create lib/config/router.dart

  - Define all routes from the App Flow document

  - Implement auth redirects based on login state

  - Test: Verify routing between key screens works

- Create splash screen

  - Implement lib/presentation/screens/splash_screen.dart

  - Add logo and loading animation

  - Add auth check logic to direct to correct screen

  - Test: Verify correct redirection based on auth state

- Create main layout with bottom navigation

  - Implement lib/presentation/screens/main_layout.dart

  - Add bottom navigation with Home, Calendar, Settings tabs

  - Connect to GoRouter

  - Test: Verify tab switching works correctly

- Set up deep link configuration

  - Configure AndroidManifest.xml and Info.plist for deep links

  - Create placeholder handlers for referral links

  - Test: Test basic deep link structure

- Implement navigation state management

  - Add route-specific state management

  - Handle back navigation properly

  - Test: Verify navigation stack works as expected

Commit & Tag: "v0.4.0-navigation" with message "Navigation and routing implementation"

### MAJOR TESTING CHECKPOINT: Navigation

- All main routes are accessible

- Authentication state properly redirects users

- Bottom navigation works correctly

- Back navigation behaves as expected

- Deep links are processed correctly

## Phase 5: Artist List & Detail Screens

Reference Documents:

- @Meditation App PRD.docx (Core Features section)

- @Meditation App FLOW.docx (Home Screen & Artist Detail sections)

- @Meditation Frontend Guidelines.docx (Components & UI Library)

### Steps:

- Create artist model

  - Implement lib/data/models/artist_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model serialization works

- Implement artist repository

  - Create artist_repository.dart interface

  - Implement supabase_artist_repository.dart

  - Add methods to fetch artists and search

  - Test: Verify artist data retrieval from Supabase

- Create artist providers

  - Implement lib/presentation/state/artist_provider.dart

  - Add providers for artist list and search

  - Test: Verify state management for artists works

- Create home screen with artist list

  - Implement lib/presentation/screens/home_screen.dart

  - Add search bar and artist grid/list

  - Connect to artist providers

  - Test: Verify artist list displays correctly and search works

- Implement artist card widget

  - Create lib/presentation/widgets/artist_card.dart

  - Style according to design guidelines

  - Add tap handling for navigation

  - Test: Verify cards render correctly with artist data

- Create artist detail screen

  - Implement lib/presentation/screens/artist_detail_screen.dart

  - Display artist info, bio, and available tracks

  - Add "Start Meditation" button

  - Test: Verify artist details display correctly

Commit & Tag: "v0.5.0-artists" with message "Artist list and detail screens implementation"

## Phase 6: Track Management & Meditation Setup

Reference Documents:

- @Meditation App PRD.docx (Meditation Experience section)

- @Meditation App FLOW.docx (Session Setup Screen section)

### Steps:

- Create track model

  - Implement lib/data/models/track_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model generation and serialization

- Implement track repository

  - Create track_repository.dart interface

  - Implement supabase_track_repository.dart

  - Add methods to fetch tracks by artist

  - Test: Verify track data retrieval from Supabase

- Create track providers

  - Implement lib/presentation/state/track_provider.dart

  - Add providers for tracks by artist

  - Test: Verify track state management works

- Display tracks on artist detail screen

  - Update artist_detail_screen.dart to show tracks

  - Add duration and guided/music-only indicators

  - Test: Verify tracks display correctly on artist detail screen

- Create session setup screen

  - Implement lib/presentation/screens/meditation/session_setup_screen.dart

  - Add guided/music-only toggle

  - Add "Begin Meditation" button

  - Test: Verify session parameters can be set correctly

Commit & Tag: "v0.6.0-tracks" with message "Track management and meditation setup"

## Phase 7: Audio Service & Meditation Player

Reference Documents:

- @Meditation App Development Guide.docx (Phase 14)

- @Meditation App FLOW.docx (Meditation Player Screen section)

- @Meditation App Technical Stack.docx (Audio Playback section)

### Steps:

- Set up audio service

  - Implement lib/data/services/audio_service.dart

  - Configure just_audio and audio_service packages

  - Add playback control methods

  - Test: Verify basic audio playback works

- Create meditation state providers

  - Implement lib/presentation/state/meditation_provider.dart

  - Add player state, position, and duration providers

  - Create MeditationService class for state management

  - Test: Verify audio state changes are tracked correctly

- Implement meditation player screen

  - Create lib/presentation/screens/meditation/meditation_player_screen.dart

  - Add countdown timer and playback controls

  - Connect to audio service

  - Test: Verify player UI works and timer counts down correctly

- Add background audio support

  - Configure background audio notification

  - Ensure playback continues when app is minimized

  - Test: Verify audio continues in background

- Create session completion screen

  - Implement lib/presentation/screens/meditation/session_completion_screen.dart

  - Add session statistics and share button

  - Connect to session recording logic

  - Test: Verify session completion and recording works

Commit & Tag: "v0.7.0-player" with message "Audio service and meditation player implementation"

### MAJOR TESTING CHECKPOINT: Meditation Flow

- Artist selection works

- Meditation setup properly configures session

- Audio plays correctly (including background mode)

- Session tracking and completion work

- Timer functions accurately during meditation

## Phase 8: Session Tracking & Calendar Visualization

Reference Documents:

- @Meditation App PRD.docx (GitHub-Style Calendar Tracking section)

- @Meditation App Development Guide.docx (Phase 17)

- @Meditation App Backend Structure.docx (meditation_sessions table)

### Steps:

- Create session model

  - Implement lib/data/models/session_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model generation and serialization

- Implement session repository

  - Create session_repository.dart interface

  - Implement supabase_session_repository.dart

  - Add methods to save and retrieve sessions

  - Test: Verify session data storage and retrieval

- Create calendar data providers

  - Implement lib/presentation/state/calendar_provider.dart

  - Add providers for calendar data and statistics

  - Implement streak calculation logic

  - Test: Verify calendar data loading and stats calculations

- Create GitHub-style calendar widget

  - Implement lib/presentation/widgets/calendar/meditation_calendar.dart

  - Create heat map visualization with color intensity

  - Connect to calendar data providers

  - Test: Verify calendar renders correctly with color intensity

- Implement calendar screen

  - Create lib/presentation/screens/calendar_screen.dart

  - Add monthly/yearly view toggle

  - Display streak and total minutes statistics

  - Test: Verify full calendar functionality works

- Create session detail view

  - Implement day-specific session detail modal

  - Show all sessions for selected day

  - Test: Verify day detail view works correctly

Commit & Tag: "v0.8.0-calendar" with message "Session tracking and calendar implementation"

### MAJOR TESTING CHECKPOINT: Calendar

- Calendar visualization displays correctly

- Streak calculation is accurate

- Day detail view shows correct sessions

- Calendar view switching (day/month/year) works

- Session data is correctly represented by color intensity

## Phase 9: Sharing Functionality

Reference Documents:

- @Meditation App PRD.docx (Sharing & Social Features section)

- @Meditation App FLOW.docx (Sharing Features section)

### Steps:

- Configure sharing package

  - Set up share_plus package

  - Create utility functions for sharing

  - Test: Verify basic sharing to other apps works

- Create session sharing UI

  - Implement lib/presentation/screens/sharing/session_share_screen.dart

  - Design session completion card

  - Add social platform options

  - Test: Verify session sharing works across platforms

- Implement calendar sharing

  - Create lib/presentation/screens/sharing/calendar_share_screen.dart

  - Add day/month/year view selection

  - Create sharable calendar visualization

  - Test: Verify calendar sharing works with different views

- Add sharing analytics

  - Track sharing events for analysis

  - Test: Verify sharing analytics are recorded correctly

Commit & Tag: "v0.9.0-sharing" with message "Sharing functionality implementation"

### MAJOR TESTING CHECKPOINT: Sharing

- Session sharing creates correct cards

- Calendar sharing works with all view options

- Sharing integration with platform apps functions

- Analytics for sharing events are recorded

## Phase 10: Referral System

Reference Documents:

- @Meditation App PRD.docx (User Referral Program section)

- @Meditation App Backend Structure.docx (user_referrals table)

- @Meditation App FLOW.docx (Referral Confirmation section)

### Steps:

- Create referral models

  - Implement lib/data/models/referral_model.dart using freezed

  - Add JSON serialization

  - Run build_runner to generate code

  - Test: Verify model generation and serialization

- Implement referral repository

  - Create referral_repository.dart interface

  - Implement supabase_referral_repository.dart

  - Add methods for referral generation and tracking

  - Test: Verify referral data storage and retrieval

- Create artist referral repository

  - Implement lib/data/repositories/artist_referral_repository.dart

  - Add methods for artist referral codes

  - Test: Verify artist referral attribution works

- Implement deep link handler

  - Create lib/utils/deep_link_handler.dart

  - Add handlers for referral links

  - Connect to signup flow

  - Test: Verify deep links are processed correctly

- Create referral UI in settings

  - Update settings screen with referral section

  - Add user referral code generation

  - Show referral status and discount

  - Test: Verify referral UI and code generation works

Commit & Tag: "v1.0.0-referrals" with message "Referral system implementation"

### MAJOR TESTING CHECKPOINT: Referral

- Referral code generation works

- Deep links are handled correctly

- Discount application functions properly

- Referral tracking and status updates work

- Artist attribution is correctly recorded

## Phase 11: Settings Screen & User Profile

Reference Documents:

- @Meditation App FLOW.docx (Settings & Profile section)

- @Meditation Frontend Guidelines.docx (Components & UI Library)

### Steps:

- Implement settings screen

  - Create lib/presentation/screens/settings_screen.dart

  - Add user profile section

  - Include notification preferences

  - Add logout functionality

  - Test: Verify settings UI and functionality

- Create profile edit screen

  - Implement lib/presentation/screens/profile_edit_screen.dart

  - Add name and avatar editing

  - Connect to user repository for updates

  - Test: Verify profile editing works

- Add notification preferences

  - Implement notification toggle

  - Store preferences in user profile

  - Test: Verify preference saving works

Commit & Tag: "v1.1.0-settings" with message "Settings screen and user profile"

## Phase 12: Statistics & Analytics

Reference Documents:

- @Meditation App Development Guide.docx (Phase 21)

- @Meditation App PRD.docx (Success Metrics section)

### Steps:

- Enhance session repository with statistics

  - Add advanced statistics methods to session repository

  - Implement time-of-day analysis and patterns

  - Test: Verify statistics calculations are accurate

- Create statistics providers

  - Implement lib/presentation/state/statistics_provider.dart

  - Add providers for detailed meditation stats

  - Test: Verify statistics data loading

- Create statistics detail screen

  - Implement lib/presentation/screens/statistics_detail_screen.dart

  - Add charts and visualizations using fl_chart

  - Display patterns and insights

  - Test: Verify statistics UI and chart rendering

- Implement Firebase Analytics

  - Configure Firebase Analytics

  - Add event tracking for key user actions

  - Test: Verify analytics events appear in Firebase console

Commit & Tag: "v1.2.0-statistics" with message "Statistics and analytics implementation"

## Phase 13: Error Handling & Loading States

Reference Documents:

- @Meditation Frontend Guidelines.docx (Motion & Transitions section)

- @Meditation App FLOW.docx (Error & Status Screens section)

### Steps:

- Implement error handling

  - Create global error handler

  - Add error UI components

  - Implement comprehensive repository error handling

  - Test: Trigger various error scenarios to verify handling

- Create loading states

  - Implement lib/presentation/widgets/loading_indicator.dart

  - Add shimmer effects for content loading

  - Test: Verify loading states during network operations

- Add offline handling

  - Implement basic offline detection

  - Show appropriate messages when offline

  - Test: Test app behavior in airplane mode

Commit & Tag: "v1.3.0-error-handling" with message "Error handling and loading states"

## Phase 14: Polish & Optimization

Reference Documents:

- @Meditation Frontend Guidelines.docx

- @Meditation App Technical Stack.docx (Performance Optimization)

### Steps:

- Optimize performance

  - Run Flutter performance analysis

  - Address any performance bottlenecks

  - Implement caching where appropriate

  - Test: Measure and compare performance improvements

- Enhance animations and transitions

  - Refine animation timing and curves

  - Add page transitions

  - Ensure smooth navigation experience

  - Test: Verify animation fluidity

- Accessibility improvements

  - Add semantic labels for screen readers

  - Ensure sufficient contrast ratios

  - Test font scaling support

  - Test: Verify accessibility with screen readers

- UI polish

  - Review all screens against design guidelines

  - Fix any UI inconsistencies

  - Ensure responsive layouts

  - Test: Verify UI on different screen sizes

Commit & Tag: "v1.4.0-polish" with message "UI polish and performance optimization"

### MAJOR TESTING CHECKPOINT: Final Integration

- All features work together seamlessly

- Performance is acceptable on target devices

- Error handling gracefully manages all edge cases

- Analytics events are properly tracked

- UI follows design guidelines consistently

## Phase 15: Testing & Deployment Preparation

Reference Documents:

- @Meditation App Technical Stack.docx (Deployment Targets section)

- @Meditation App Development Guide.docx (Phase 24)

### Steps:

- Create comprehensive tests

  - Add unit tests for repositories and providers

  - Implement widget tests for key UI components

  - Test: Run all tests and verify passing

- Prepare for iOS deployment

  - Configure iOS build settings

  - Set up App Store Connect profile

  - Prepare app icons and launch screens

  - Test: Build and test on iOS device

- Prepare for Android deployment

  - Configure Android build settings

  - Generate keystore for signing

  - Prepare Play Store listing assets

  - Test: Build and test on Android device

- Final testing and bug fixes

  - Perform comprehensive testing on multiple devices

  - Address any remaining issues

  - Test: Complete final QA checklist

- Create production builds

  - Generate release builds for both platforms

  - Test production builds on physical devices

  - Test: Verify production builds function correctly

Commit & Tag: "v1.5.0-release-candidate" with message "Release candidate preparation"